LTVF Cloud Dashboard Connecting to Your SAP System

Prepared by: Hariprasad
Date: 24 July 2026
Version: 1.0  |  For Internal Use

1.  What Is This Document?

This document explains how the LTVF Cloud Dashboard will connect directly to your SAP system — what that means for the team, what it looks like for the user, what needs to happen before it goes live, and who needs to do what.

It is written for project stakeholders, team leads, and the people who need to take action. Technical details are kept to a minimum.

2.  The Problem We Are Solving

Today, getting LTVF test results into the dashboard is a manual process:

A user logs into SAP GUI

Runs the CNVLTVF3 report

Exports the results as an Excel file

Uploads that file into the dashboard

This works, but it has drawbacks. The data is only as fresh as the last manual export. If someone forgets to re-export, the dashboard shows outdated results. It also adds unnecessary steps for every user who wants to view the latest data.

The Goal Replace the manual export with a single click. Users press 'Fetch from SAP' and the dashboard instantly shows live, up-to-date results — no SAP GUI login, no file export, no upload required.

3.  What the User Will See

Once the connection is live, the upload screen will show two options side by side:

| Option | How it works | Best for |
| --- | --- | --- |
| Upload Excel File | User exports from SAP GUI and uploads the .xlsx file manually — exactly as today. | One-off analysis, offline use, or when SAP is unavailable. |
| Fetch from SAP (new) | User clicks one button. Dashboard fetches live data directly from SAP and loads instantly. | Day-to-day use. Always shows the latest results. |

The existing Excel upload is not removed. Both options are available at all times. The 'Fetch from SAP' button only appears after the connection has been set up — until then, the dashboard looks and works exactly as it does today.

User Experience Summary Before: Open SAP GUI → Run report → Export Excel → Upload to dashboard (4 steps) After: Open dashboard → Click 'Fetch from SAP' (1 step)

4.  How the Connection Works

The dashboard connects to SAP through SAP's own secure cloud platform — SAP Business Technology Platform (BTP). This is the standard, approved way for web applications to communicate with on-premise SAP systems.

4.1  The Simple Picture

Connection Flow (Non-Technical) User clicks 'Fetch from SAP' ↓ Dashboard (web app) sends a secure request to SAP BTP ↓ SAP BTP verifies the request is authorised ↓ SAP BTP forwards the request through a secure tunnel to the on-premise SAP system ↓ SAP returns the CNVLTVF3 test results ↓ Dashboard displays the live results instantly

4.2  Why This Approach Is Safe

The SAP system is never directly exposed to the internet. All traffic goes through SAP's own secure tunnel.

A dedicated read-only service account is used — the dashboard can only read data, never modify it.

All communication is encrypted. No data travels in plain text.

Credentials are stored securely on the server — they are never visible to users in the browser.

This is the standard integration method recommended by SAP for connecting web applications to on-premise systems.

5.  What Needs to Happen Before It Goes Live

The dashboard code is fully built and ready. The remaining steps are configuration and access — no further development is needed. Three teams need to take action.

5.1  Action Checklist

| # | Action Required | Who | Status |
| --- | --- | --- | --- |
| 1 | Grant admin access to the BTP subaccount (BDV space) so service instances and destinations can be created. | BTP Global Account Admin | Pending |
| 2 | Install the SAP Cloud Connector application on a server inside the corporate network and connect it to the BTP subaccount. | BASIS / Infrastructure Team | Pending |
| 3 | Expose the on-premise SAP system through the Cloud Connector and add the CNVLTVF3 report path to the allowed list. | BASIS / Infrastructure Team | Pending |
| 4 | Create a read-only SAP service account with access to the CNVLTVF3 report. Share credentials securely with Hariprasad. | BASIS Team | Pending |
| 5 | Create the required BTP service instances (Destination and Connectivity) and set up a named connection to the SAP system. | Dev (after steps 1–4) | Pending |
| 6 | Enter the connection credentials into the dashboard backend and redeploy. Test end-to-end. | Dev (after step 5) | Pending |

Currently Blocked On Steps 1, 2, 3, and 4 require action from the BTP Admin and BASIS team before anything else can proceed.

6.  Who Needs to Do What

6.1  BTP Global Account Administrator

One action required:

Assign the following roles to user Hariprasad (HV) in the BDV space subaccount:

Subaccount Administrator

Connectivity and Destination Administrator

This gives Hariprasad the ability to create the connection configuration in BTP. It does not grant any access to the SAP system itself.

6.2  BASIS / Infrastructure Team

Two actions required:

Install the SAP Cloud Connector on a server inside the corporate network and link it to the BTP subaccount BDV space. This is a one-time setup.

Add the on-premise SAP system to the Cloud Connector and permit access to the CNVLTVF3 report path. No inbound firewall changes are needed — the connector uses an outbound-only tunnel.

The Cloud Connector is a standard SAP tool, freely available from SAP, and widely used across SAP BTP projects. Installation typically takes 1–2 hours.

6.3  BASIS Team (Service Account)

One action required:

Create a read-only technical user in the SAP system with access to the CNVLTVF3 report and its data service. Share the username, password, SAP system URL, and client number securely with Hariprasad.

This account will be used only by the dashboard for automated data reads. It should have no write permissions.

6.4 Developer (after above steps are complete)

Three actions to complete once access is granted:

Create the BTP connection configuration (Destination and Connectivity service instances) in the BTP cockpit — approximately 30 minutes.

Enter the connection details into the dashboard and redeploy.

Run end-to-end testing and confirm the 'Fetch from SAP' button works correctly.

7. Frequently Asked Questions

Will this affect the current way of using the dashboard?

No. The Excel upload option remains exactly as it is today. The 'Fetch from SAP' button is an additional option. Users can continue uploading files if they prefer.

Is the SAP data safe when it travels through this connection?

Yes. The connection uses SAP's own secure platform (BTP) with encrypted communication. SAP data never travels over the open internet unprotected. The approach is the same method SAP recommends for all web-to-SAP integrations.

Can the dashboard change or delete any SAP data?

No. The service account used for the connection is strictly read-only. The dashboard can only retrieve data — it has no ability to create, modify, or delete anything in the SAP system.

What happens if the SAP system is down or unreachable?

The 'Fetch from SAP' button will show an error message. The Excel upload option continues to work normally regardless of SAP availability.

Does this require any changes to SAP itself?

No changes to SAP are needed. The only requirement is a read-only service account and a network path from the Cloud Connector server to the SAP system — both of which already exist in most corporate environments.

Who should be contacted if something goes wrong after go-live?

Hariprasad is the point of contact for the dashboard. For SAP system access issues, the BASIS team should be involved. For BTP platform issues, the BTP Global Account Administrator can assist.

8. Summary

What Is Ready ✔ Dashboard is fully built — live SAP connection is coded and tested in development ✔ Excel upload continues to work as normal — no disruption to current users ✔ Security design reviewed — read-only access, encrypted connection, no exposed credentials ✔ Request email sent to BTP Admin and BASIS team

What Is Needed to Go Live 1. BTP Admin → assign roles to Hariprasad in BDV space subaccount 2. BASIS / Infrastructure → install and configure SAP Cloud Connector 3. BASIS → create read-only SAP service account for the dashboard Once the above are done → Hariprasad completes configuration and testing within hours.

The goal is to give every team member instant access to live CNVLTVF3 results without needing SAP GUI access or manual file exports — making the migration quality review process faster and more reliable for everyone.

LTVF Cloud Dashboard — SAP Connection Guide  |  Version 1.0  |  24 July 2026  |  Internal Use Only